|  |  |  |  |
| --- | --- | --- | --- |
| Name | Probability | Impact (out of 10) | Exposure |
| Perceived requirements change | 75% | 7 | 5.25 |
| Lack of testing | 60% | 5 | 3 |
| Illness | 5% | 5 | 0.25 |
| Code loss | 5% | 7 | 0.35 |
| Problems running app | 15% | 4 | 0.6 |
| Unrealistic schedule set for sprint | 50% | 6 | 3 |
| Absenteeism | 40% | 6 | 2.4 |
| Misinterpretation/  Lack of communication | 35% | 5 | 1.75 |